Flower Shop Website

Build Plan & Tool Recommendations

Budget-friendly · Some coding experience · Inquiry-based sales

# Overview

This plan outlines how to build a professional flower shop website from scratch — with a product catalog, blog, and customer inquiry form — using entirely free tools (except for a domain name). No backend server or payment processor is needed at launch.

Total estimated cost:  ~₱700/year for a domain name only.

Total estimated time to launch:  1–2 weeks working part-time.

# What the Site Will Do

- Display a flower arrangements catalog with photos, names, descriptions, and price ranges

- Publish blog posts (care tips, seasonal arrangements, behind-the-scenes)

- Allow visitors to send an inquiry via a contact form — emails you directly

- No built-in checkout — payments are handled offline (GCash, bank transfer, etc.) after inquiry

# Recommended Tech Stack

| Tool | Purpose | Cost |
| --- | --- | --- |
| Google Stitch | Design mockups — generate page layouts from text prompts | Free |
| Claude (claude.ai) | Convert Stitch HTML exports into React components | Free |
| Next.js (React) | Frontend framework — pages, routing, blog rendering | Free |
| Tailwind CSS | Styling — works great with Stitch-exported code | Free |
| Vercel | Hosting + serverless functions — auto-deploys from GitHub | Free |
| GitHub | Code storage and deployment pipeline | Free |
| Markdown files | Content management for catalog and blog posts | Free |
| Resend or Formspree | Contact/inquiry form → emails you directly | Free |
| Squoosh.app | Compress flower photos before uploading | Free |
| Namecheap / Cloudflare | Domain name registration | ~₱700/year |

# Why No Backend?

Since the site doesn't process payments directly, a traditional backend isn't needed at launch:

- Catalog & blog — static markdown files rendered by Next.js at build time. No database, no server.

- Contact form — one small serverless API route that sends you an email. Hosted free on Vercel.

- Payments — handled offline after inquiry (GCash, bank transfer, meet-up). Simpler to start.

A real backend can be added later if you need user accounts, live inventory, or a checkout.

# Build Order — Phase by Phase

| Phase | What to Build | Tasks |
| --- | --- | --- |
| Phase 1 | Design your pages 1–2 days | - Use Google Stitch to mock up key pages — Home, Catalog, About, Contact - Set up a DESIGN.md — describe your brand vibe (e.g. "soft, romantic, pastel florals") - Export HTML/CSS from Stitch — this becomes your visual blueprint |
| Phase 2 | Set up your project 1 day | - Run npx create-next-app@latest to scaffold the Next.js project - Install Tailwind CSS — matches well with Stitch-exported code - Push to GitHub and connect to Vercel — free auto-deploy on every commit |
| Phase 3 | Build the frontend pages 3–5 days | - Home page — hero image, tagline, featured arrangements, CTA buttons - Catalog page — grid of arrangements with photo, name, description, price range - Single product page — detail view with an inquiry button pre-filled with product name - About page — your story, what makes your flowers special - Paste Stitch HTML into Claude to convert each page into a clean React component |
| Phase 4 | Set up your content 1–2 days | - Create flower catalog as markdown files — one file per arrangement - Use Next.js static file reading to load catalog — no database needed - Do the same for blog posts — write in markdown, Next.js renders as pages - Compress photos with Squoosh.app (free) before adding them |
| Phase 5 | Build the contact form 1 day | - Sign up for Resend (free) — get an API key - Create a Next.js API route that receives form data and emails you - Form fields — Name, Email, Phone (optional), Which arrangement, Message - Add a honeypot field (hidden input) to block spam bots — no CAPTCHA needed - Alternative (simpler) — use Formspree, point your HTML form's action URL at them |
| Phase 6 | Polish and launch 1–2 days | - Buy your domain on Namecheap or Cloudflare (~₱700/year) and connect to Vercel - Add basic SEO — page titles, descriptions, Open Graph images (Next.js built-in) - Test the contact form end-to-end — confirm you receive the email - Check on mobile — most flower shop visitors browse on their phones |

# Future Upgrades (After Launch)

These are things to add once the site is live and generating inquiries:

- Online checkout — add Stripe or PayMongo once order volume makes it worth the setup

- Inventory management — use Supabase (free tier) for a simple product database

- Booking/delivery scheduling — add a calendar widget (Calendly free tier)

- Customer accounts — only needed if you want order history or saved wishlists

- Analytics — add Vercel Analytics (free) to see where visitors come from

# Quick Tips

- Design first — don't write a single line of code until you have a Stitch mockup you're happy with

- Mobile-first — design for phones, then scale up to desktop

- Start with 5–10 catalog items — quality over quantity at launch

- Use Claude to convert Stitch HTML into React — paste the exported code and ask Claude to refactor it

- Don't over-engineer early — markdown files as CMS is perfectly fine for a small shop

Ready to start? Begin with Phase 1 — open Google Stitch and describe your dream flower shop homepage.